## Blanket Purchase Agreement (BPA)

## Performance Work Statement (PWS)

Data Warehouse Information Technology and Transformation (DWITT)

As of 04/28/2023

- DEFINITIONS/ACRONYMS:

- Acceptance Criteria – A set of predefined testable requirements that developers must meet in order to finish working on a particular user story.

- Assistant Chief Data Officer (ACDO). The ACDO leads the RD Mission Area data strategy and governance activities, and provides leadership by establishing consistency and governance in managing data across RD so that data can be more easily used and shared within proper security parameters; oversees centralized analytics teams and provides analytics capacity to address cross-cutting questions or issues within RD; enables program areas to conduct program-specific analytics with common tools; and ensures RDs alignment with USDA data strategy.

- Assistant Chief Information Officer (ACIO). RD’s ACIO coordinates with RD’s ACDO as counterparts in ensuring that the departmental vision is carried out at the Mission Area level and that business and technology requirements are met to support this vision.

- Business Intelligence (BI). BI leverages software and services to transform data into actionable insights that inform an organization’s strategic and tactical business decisions. BI tools access and analyze data sets and present analytical findings in reports, summaries, dashboards, graphs, charts and maps to provide users with detailed intelligence about the state of the business. The term business intelligence often also refers to a range of tools that provide quick, easy-to-digest access to insights about an organization's current state, based on available data.

- Blanket Purchase Agreement Contracting Officer (BPA CO). The BPA CO is the final authority in all contractual matters relating to the BPA. The BPA CO has overall responsibility for administration of the BPA and is authorized to act on behalf of the Government relating to the BPA.

- Blanket Purchase Agreement Contracting Officer's Authorized Representative (BPA COR). The establishment letter of the BPA will indicate who has been designated as the BPA COR to assist the BPA CO in the discharge of contract administration responsibilities. Under this BPA, the basic responsibilities of the COR include acting as the Government representative for receiving and compiling monthly reports; and advising the BPA CO on utilization of the BPA. The BPA COR is not a Contracting Officer and is not authorized to modify the terms and conditions of a BPA.

- Call Order Contracting Officer (Call Order CO). A person with authority to enter, administer, and or terminate contracts, and make related determinations and findings on behalf of the government. A CO is the only individual who can legally bind the government. The Call Order CO will have final authority for individual awarded Call orders. The Call Order CO may delegate certain responsibilities to the Call order Contracting Officer Representative (Call Order COR) associated with the performance of individual Call orders. The Call Order CORs name and contact information as well as delegated responsibilities will be provided to the contractor by the Call Order CO.

- Call order Contracting Officer's Representative (Call Order COR). A representative from the requiring activity appointed in writing by the CO to perform surveillance and to act as liaison to the contractor. This individual has authority to provide technical direction to the Contractor if that direction is within the scope of the Call Order, does not constitute a change, and has no funding implications. This individual does NOT have authority to change the terms and conditions of the contract. The Call Order CO will provide the Vendor with information as to who has been designated as the Call Order COR to assist the Call Order CO in the discharge of contract administration responsibilities.

- Contract Executive (CEx). The principal contractor employee who is responsible for overall administration of the BPA/Call orders, coordination of the contractor efforts, general direction, and accomplishment of contractual functions on the projects. The CEx shall work closely and cooperatively with USDA RD, its sub-agencies, and other contractors throughout the performance period of the BPA and any Call orders awarded pursuant to the BPA. The CEx shall be the principal point of contact between the contractor and the BPA Contracting Officer as well as the principal point of contact for Call order quotation requests, and BPA correspondence. It is recognized that multiple Contract Executives may be required depending on the number of projects the contractor or team is working on at any given time. However, the contractor’s point (or points) of contact for BPA administration must be clearly identified. Also, a point of contact must be identified in each Call order issued under the BPA.

- Data. For the purposes of this PWS, the term “data” refers to all structured, semi-structured, and unstructured information, unless otherwise noted.

  - Semi-structured Data. For the purposes of this PWS, the term “Semi-structured Data” refers to all semi-structured data. It is a form of structured data that does not obey the tabular structure of data models associated with various forms of data tables. It contains tags or other markers to separate semantic elements and enforce hierarchies of records and fields within the data and is typically known as self-describing structure. In semi-structured data, entities belonging to the same class may have different attributes even though they are grouped together. Order of the attributes is unimportant. Examples of semi-structured data include XML and JSON.

  - Structured Data. For the purposes of this PWS, the term “Structured Data” refers to all structured data. Structured data depends on an associated data model identifying and defining types of business data that will be recorded. It also identifies and defines how data will be stored, processed and accessed. This includes defining a data element’s characteristics such as data type (numeric, character, string, byte, blob, date, etc.) and any restrictions on the data input (size, numerical precision, masking, etc.).

  - Unstructured Data. For the purposes of this PWS, the term “Unstructured Data” refers to all unstructured data. It is information that either does not have a pre-defined data model or is not organized in a pre-defined manner. It is typically text-heavy with liberal use of dates, numbers, pictures, graphics, and others. Lacking a pre-defined structure results in irregularities and ambiguities making it difficult for traditional software to use when compared to structured data. A few examples include books, journals, documents, metadata, audio, video, analog data, images, email messages, Web pages, or word-processor document.

- Data Governance. The process of setting and enforcing priorities for managing and using data as a strategic asset.

- Data Infrastructure. Collection of technologies (e.g., hardware, software, cloud services) used for data sharing and utilization.

- Data Intelligence (DI). Data intelligence refers to all the analytical tools and methods organizations employ to form a better understanding of the information they collect to improve their services or investments. Data intelligence focuses on analysis and interaction with information in a meaningful way to promote better decision-making in the future. Unlike business intelligence, which focuses more on organizing data and presenting it in a way that makes it easier to understand and derive business intelligence insights, data intelligence is more concerned with the analysis of information itself. To achieve this, data intelligence experts focus on five major components: descriptive, prescriptive, diagnostic, decisive, and predictive data. These disciplines in data intelligence focus on understanding data, uncovering alternative explanations, resolving issues, and identifying future trends to improve decisions.

- Data Visualization. Essential BI strategy for communicating complex information and data in a pictorial or graphical format. By using visual elements like charts, graphs, and maps, data visualizations provide an accessible way to see and understand trends, outliers, and patterns in data.

- Dataset. For the purposes of this PWS, the term “dataset” refers to a collection of data presented in tabular or non-tabular form.

- Development, Modernization, and Enhancement (DME). DME refers to projects and activities leading to new IT assets/systems, as well as projects and activities that change or modify existing IT assets to improve capability or performance. Expanding the capacity of an asset or otherwise upgrading it to serve needs different from or significantly greater than those originally intended.

- Digitalization. The use of digital technologies to change a business model and provide new revenue and value-producing opportunities; the process of moving to a digital business.

- Digitization. The process of changing from analog to digital form.

- Federal Data Strategy (FDS). The mission of the Federal Data Strategy is to fully leverage the value of federal data for mission, service, and the public good by guiding the Federal Government in practicing ethical governance, conscious design, and a learning culture.

- Federal Enterprise Architecture Framework (FEAF). A business-based framework that the Office of Management and Budget (OMB) developed for government-wide improvement in developing enterprise architectures (EAs) by providing a common framework to identify opportunities for simplifying processes and unifying work across the Federal Government.

- Federal information. As defined in OMB Circular A-130, “federal information” means information created, collected, processed, disseminated, or disposed of, by or for the Federal Government.

- Geospatial Information Systems (GIS). A GIS is a computer system that analyzes and displays geographically referenced information. It uses data that is attached to a unique location. For example, by knowing the geographic location of farms using a specific fertilizer, GIS analysis of farm locations, stream locations, elevations, and rainfall will show which streams are likely to carry that fertilizer downstream.

- Information. As defined in OMB Circular A-130, the term “information” means any communication or representation of knowledge such as facts, data, or opinions in any medium or form, including textual, numerical, graphic, cartographic, narrative, or audiovisual forms.

- Innovation Center (IC). RD’s IC works to improve prosperity for rural communities through its three divisions: Strategic Engagement, Data Analytics, and Regulations Management.

- JIRA - Proprietary issue tracking product developed by Atlassian that allows bug tracking and agile project management.

- Open Data. For the purposes of this PWS, the term “open data” refers to publicly available data structured in a way that enables the data to be fully discoverable and usable by end users.

- Operations & Maintenance (O&M). O&M costs refers to the expenses required to operate and maintain an IT asset that is operating in a production environment. O&M costs include costs associated with operations, maintenance activities, and maintenance projects needed to sustain the IT asset at the current capability and performance levels.

- Personally Identifiable Information (PII). As defined in OMB Memorandum M-07-1616, PII refers to information that can be used to distinguish or trace an individual’s identity, either alone or when combined with other personal or identifying information that is linked or linkable to a specific individual. The definition of PII is not anchored to any single category of information or technology. Rather, it requires a case-by-case assessment of the specific risk that an individual can be identified. In performing this assessment, it is important for an agency to recognize that non-PII can become PII whenever additional information is made publicly available (in any medium and from any source) that, when combined with other available information, could be used to identify an individual.

- Personal Identity Verification (PIV) card. A PIV card is known as a LINCPass at USDA. HSPD-12 directs the implementation of a standardized badging process, which is designed to enhance security, reduce identity fraud, and protect the personal privacy of those (federal employees and contractors) issued Government identification.

- Product Manager (PdM). The designated USDA RD federal representative who has responsibility to plan and coordinate all primary and support activities to ensure all goals and objectives are met, with emphasis on project schedule and budget. In general, the PdM’s role will not be directly involved with day-to-day project management but will fill a role that is much broader in nature. The PdM is a person that views the project on a long-term basis and assumes a perspective that is management oriented. The PdM will be involved from start to finish, will be responsible for adherence to schedule, and will be responsible for coordination. The PdM, typically, supervises the RD Project Manager(s). Note, however, that Technical Directions/Instructions are to come from the Call Order COR.

- Project Managers (PM). PMs are RD employees assigned to a specific project or projects as representatives of RD. The Project Manager is the person assigned by RD to lead the team that is responsible for achieving the project objectives. Note, however, that Technical Directions/Instructions are to come from the Call Order COR.

- Quality Assurance. The government shall evaluate the contractor’s performance under each Call order in accordance with the Quality Assurance Surveillance Plan (QASP). This plan is primarily focused on what the Government must do to ensure that the contractor has performed in accordance with the performance standards. It defines how the performance standards will be applied, the frequency of surveillance, and the minimum acceptable defect rate(s).

- Quality Assurance Surveillance Plan (QASP). An organized written document specifying the surveillance methodology to be used for surveillance of contractor performance to assure services meets the requirements of the Performance Work Statement.

- Quality Control. The contractor shall develop and maintain an effective quality control plan (QCP) to ensure services are performed in accordance with this PWS. The contractor shall develop and implement procedures to identify, prevent, and ensure non-recurrence of defective services. The contractor’s QCP is how it is assured that work complies with the requirement of the contract.

- Rural Business and Cooperative Service (RBCS). An RD sub-agency that offers programs to help businesses grow as well as job training for people living in rural areas. Programs in RBCS provide capital and skills development to rural residents seeking to start or grow businesses or find jobs in agricultural markets.

- Rural Development (RD). A USDA Mission Area committed to helping improve the economy and quality of life in rural America by offering loans, grants, and loan guarantees to help create jobs and support economic development and essential services such as housing; health care; first responder services and equipment; and water, electric and communications infrastructure.

- Rural Development Technology Office (RDTO). Led by the RD Assistant Chief Information Officer, RDTO is responsible for developing, maintaining, and operating a portfolio of automated systems, and for providing technology-related services, in support of RD’s core businesses and back-office operations.

- Rural Housing Service (RHS). An RD sub-agency that offers a variety of programs to build or improve housing and essential community facilities in rural areas, by offering loans, grants and loan guarantees for single- and multi-family housing, childcare centers, fire and police stations, hospitals, libraries, nursing homes, schools, first responder vehicles and equipment, housing for farm laborers and much more.

- Rural Utilities Service (RUS). An RD sub-agency that provides much-needed infrastructure or infrastructure improvements to rural communities. These include water and waste treatment, electric power and telecommunications services. All these services help to expand economic opportunities and improve the quality of life for rural residents.

- Shall - the word “shall” is denoted to mean a mandatory duty or obligation.

- Tabular Data Warehouse (TDW). Central repository of data from RD’s operational and financial systems and other external data sources used to support querying and analytic functions of the business. Program area data marts contain data from internal and external sources. Extract, Transformation, and Load (ETL) is performed to load data from the sources to the target tables in the data warehouse. Data is provided in the form of extracts to external environments and utilized in various enterprise analytics and visualization tools to support business needs.

- US Department of Agriculture (USDA). USDA provides leadership on food, agriculture, natural resources, rural development, nutrition, and related issues based on public policy, the best available science, and effective management. USDA’s vision is to provide economic opportunity through innovation, helping rural America to thrive; to promote agriculture production that better nourishes Americans while also helping feed others throughout the world; and to preserve our Nation's natural resources through conservation, restored forests, improved watersheds, and healthy private working lands.

- GENERAL REQUIREMENTS:

  - Introduction: As a critical component of United States Department of Agriculture (USDA), the Rural Development (RD) Mission Area is driven by a mission to stimulate, grow, and protect the American rural economy by providing loans, grants, and loan guarantees to individuals and commercial entities engaged in the betterment of rural life. As such, RD generates massive amounts of structured and unstructured data.

The USDA RD Assistant Chief Information Officer (ACIO) is responsible for developing, maintaining, and operating enterprise-level solutions in support of all RD business users. These include: Business Center (BC), Innovation Center (IC), Office of External Affairs (OEA), Civil Rights Office, Chief Risk Office, Rural Business and Cooperative Service (RBCS), Rural Housing Service (RHS), and Rural Utilities Service (RUS). These business areas function to support the delivery of RD loan, grant, and technical assistance programs to rural communities.

  - Background:

The United States Department of Agriculture (USDA) Rural Development (RD), Technology Office (TO) has a requirement for qualified contractors or teams to assist in analyzing, solutioning, developing and implementing modern data management methods and technologies under the Data Warehouse Information Technology and Transformation (DWITT).

2.1 Statutory authority, regulations, or policy affecting the overall requirement as applicable include but are not limited to:

- Clinger-Cohen Act (also known as the “Information Technology Management Reform Act of 1996”) (40 U.S.C. § 11101-11704);

- E-Government Act of 2002 (44 U.S.C. Chapters 35 and 36);

- Federal Information Security Modernization Act of 2014 (44 U.S.C. Chapter 35, Subchapter II);

- Federal Information Technology Acquisition Reform Act (FITARA) (Pub. L. 113-291);

- Paperwork Reduction Act (PRA) of 1980, as amended by the Paperwork Reduction Act of 1995 (44 U.S.C. Chapter 35);

- Privacy Act of 1974, as amended (5 U.S.C. § 552a);

- Digital Accountability and Transparency Act of 2014 (Pub. L. 113-101);

- Electronic Signatures in Global and National Commerce Act (E-Sign) (15 U.S.C. Chapter 96);

- Government Paperwork Elimination Act of 1998 (44 U.S.C. § 3504);

- Government Performance and Results Act (GPRA) of 1993, as amended by the Government Performance and Results Modernization Act (GPRA Modernization Act) of 2010 (5 U.S.C. § 306 and 31 U.S.C. §§ 1115 et seq.);

- Office of Federal Procurement Policy Act (41 U.S.C. Chapter 7);

- Budget and Accounting Procedures Act of 1950, as amended (31 U.S.C. Chapter 11);

- Chief Financial Officers Act (31 U.S.C. § 3512 et seq.)

- USDA RD Resources, Directives, and Regulations: https://www.rd.usda.gov/resources

- USDA Departmental Regulations, Notices, Manuals, and Secretary Memoranda: https://www.ocio.usda.gov/policy-directives-records-forms/directives-categories

- USDA Digital Strategy: https://www.usda.gov/digital-strategy

- CIO.gov Policies and Priorities: https://www.cio.gov/policies-and-priorities/

  - Type of Contract

In accordance with FAR 8.405-3 Blanket Purchase Agreements, RD intends to establish a multiple-award BPA under the GSA Multiple Award Supply Schedule Program to issue Call Orders for services as defined in the PWS Scope and identified by CLINs as a Small Business Set-Aside.

- This BPA will not obligate any funds.

- The Government is obligated only to the extent of an authorized BPA Call Order is placed against the BPA by a warranted Contracting Officer.

- The BPA estimated value if all options are exercised shall not exceed $48,000,000.

- The Government does not guarantee to acquire a minimum or a maximum quantity/dollar amount under this BPA.

- The BPA agreement may be terminated upon 30 days written notice by the Government .

- Any RD contracting officer, acting within the scope of their delegated procurement authority, may place Call orders against this BPA. RD Call Order COs will place orders via email.

# Call Order information

- Call Order types allowed under this BPA will be Firm Fixed Price.

- All Call Orders are subject to the terms and conditions of the BPA

- Call Order(s) will be issued when requirements are required by an USDA RD ordering activity

- Only a USDA RD CO is authorized to place a Call Order under this agreement

- A payment schedule will be specified in each Call Order

- Each Call Order shall specify its period of performance

- Contractor shall complete a BLANKET PURCHASE AGREEEMENT STATUS REPORT for each Call Order

- BPA Holders are not required to bid on every call order

- Contractor shall be provided up to 45 days to begin work on a Call Order after its issuance

- This BPA provides for the inclusion of FAR Subpart 8.405-3(c) versatility, which allows the ordering activity to place call orders at or below the micro-purchase threshold with any BPA holder that can meet the agency needs.  These micro-purchase call orders may not be competed but will be rotated among BPA holders that can meet the agency needs per the call orders.

- For call orders exceeding the micro-purchase threshold, the ordering activity shall place a call order in accordance with paragraphs (A)(1), (2) and (3) of this paragraph, unless the requirement is waived on the basis of a justification that is prepared and approved in accordance with 8.405-6. The ordering activity shall-

(1) Provide an RFQ to all BPA holders offering the required supplies or services under the multiple-award BPAs, to include a description of the supplies to be delivered or the services to be performed and the basis upon which the selection will be made;

(2) Afford all BPA holders responding to the RFQ an opportunity to submit a quote; and

(3) Fairly consider all responses received and make award in accordance with the selection procedures.

  - Non-personal and Not Inherently Governmental Services

All services requested under this acquisition, PWS, and subsequent call orders are, or will be non-personal and not inherently governmental in nature.

  - Place(s) of Performance

The Contractor shall perform the Call Orders requirements of this BPA at the authorized contractor approved locations (remote) unless otherwise specifically stated in this PWS. Support for this work will be primarily at the contractor location, however, the government may request meetings and/or limited contractor support at the authorized government locations with advanced notice. Currently all tasks are being supported remotely/virtually in support of efforts to combat COVID-19. Virtual meetings shall be conducted using USDA/RD standard-issue teleconference software.

Approved work locations are:

    - USDA Rural Development 
1400 Independence Ave SW 
Washington DC, 20250

    - One Metropolitan Square
211 N. Broadway
Saint Louis, MO 63102-2711

    - Contractor/Vendor location as approved by COR and CO.

Changes in Authorized Work Locations:

Work locations are subject to change when it is advantageous to the Government to eliminate or add a work location or change work locations to remote. Should a change occur, the contractor will be notified in writing by the Call Order CO.

Should the Contractor decide to relocate existing employees due to a change, employee relocation will be done at no cost to the government.

The Contractor may propose contractor work locations in addition to those identified in Places of Performance when it is advantageous to the government. This includes contractor employee telework locations during specified periods when the government facilities are closed due to weather and other emergency situations or when government facilities are unavailable due to other events making a government facility uninhabitable. The alternate work locations will be coordinated with the Call Order COR in advance and shall be at no additional cost to the government.

The Contractor shall ensure all government furnished equipment (GFE) assigned to individual employees are safely and securely operated and maintained regardless of the location where the work is performed.

Note: Currently all requirement tasks are being supported remote/virtually in support of efforts to combat COVID 19. USDA expects to have a mixed (virtual/in person) workforce, but largely does not expect any contractors to perform work onsite at government locations unless requested to attend in-person meeting, which would be infrequent. The government has limited space available to house Vendor’s workforce, for this acquisition efforts, in its new DC or MO locations.

  - Days and Hours of Performance

The Contractor is required to be available on non-government holidays from 9:00 am EST until 5:00 pm EST, Monday through Friday to correspond with USDA RD’s point of contacts, such as the Contracting Office, Contracting Officer’s Representative, and the Program/Technical Office. The Contractor is required to provide emergency phone numbers, along with regular contact phone numbers and email addresses.

Federal Holiday Schedule

New Year’s Day

Martin Luther King, Jr. Birthday

Washington’s Birthday

Memorial Day

Juneteenth National Independence Day

Independence Day

Labor Day

Columbus Day

Veterans Day

Thanksgiving Day

Christmas Day

  - Performance Period

This BPA will be effective from the date of establishment for a base period of one-year, with four one-year option periods (e.g., if a BPA is established on May 15, 2023, the full performance period would run through May 14, 2028), unless an option is not exercised, or the BPA is cancelled.

Work on issued call orders may extend beyond 364 days of the effective period of this BPA. However, no new call orders may be issued once the BPA performance period has expired. Should a BPA Award Holder contractor’s GSA schedule contract expire during the period of performance, AND any available option periods are not exercised, the BPA award for that contractor shall expire on the same date as its GSA schedule contract expired, and no new call orders for that BPA Award Holder may be issued after that date.

If an option period on the BPA Award Holder Schedule contract is exercised, the end of a Schedule contract period will be not considered an “expiration” for purposes of this BPA or call orders hereunder. (See FAR 8.405-3(c) for details). The BPA CO will perform yearly reviews of the BPAs in accordance with FAR 8.405-3(d).

The Contractor BPA Award Holder shall notify the BPA CO no less than sixty (60) days prior to the expiration of the Contractor's Multiple Award Schedule contract that its contract is about to expire.

The Government may cancel the BPA at any time by notifying the Contractor at least thirty (30) days in advance. BPA cancellation does not release the contractor from the duty to continue call order performance. Ongoing orders continue in accordance with their own period of performance, even if the BPA is cancelled. Termination procedures for call orders are addressed in the underlying schedule contract.

Onramp (open season) Provisions: This BPA may be reviewed at one-year increments after BPA establishment to determine whether it is in the best interest of the Government to “reissue” an RFQ for purposes of adding additional BPA Award Holders. The Government is under no obligation to re-solicit or establish additional Award Holders. However, should such a determination to hold an open season be made, during this process the Government may add additional BPA Award Holders. If additional BPA Award Holders are established in accordance with these provisions, the period of performance of the “onramped” BPAs will only be for that length of time remaining in the originally established 5-year BPA period.

  - Kickoff Meeting

At the Government’s request, the Contractor shall participate in the kickoff meeting when the BPA is established, and for each subsequent call order(s). This may require physical or virtual presence by the contractor at each Kickoff meeting at no additional cost to the Government.

  - Travel:

Travel will not be authorized under this acquisition.

  - Government Furnished Property, Equipment, or Services

The Contractor shall provide all personnel, equipment, supplies, facilities, transportation, tools, materials, supervision, and other items and non-personal services necessary to provide transition support as defined in this Performance Work Statement (PWS) except for those items specified below as government furnished property and services:

- Laptops – Receipt of government issued laptops are contingent upon Contractor employees passing Suitability Requirements.

- PIV Card – A USDA Personal Identity Verification (PIV) card, which contains the necessary data for the cardholder to be granted to Federal facilities and information systems and assure appropriate levels of security for all applicable Federal applications will need to be obtained by Contractor employees. The COR will work with Contractor to obtain PIV cards for Contractor’s employees.

- Workspace and utilities shall be provided at USDA’s if applicable.

a) USDA Rural Development 1400 Independence Ave Washington, D.C. 20250

b) USDA Rural Development One Metropolitan Square, 211 North Broadway, St. Louis, MO 63102

c) Other government offices as required under acquisition work performance

The Call Order COR will:

- Provide a Call Order Awardee Contractor with original and/or electronic copies of USDA authored materials, applicable handbooks, and other pertinent material or information as needed to accomplish the work.

- Arrange authorization to allow Call Order Awardee Contractor employees to enter required government work sites and access to USDA’s Network/Systems to perform call order tasks upon favorable completion of Homeland Security Presidential Directive 12 (HSPD-12) and the Federal Information Processing Standards Publication (FIPS PUB 201-1) Personal Identity Verification (PIV) of Federal Employees and Contractors.

- Provide Call Order Awardee Contractor employees a government issued laptop, contingent upon Contractor employees receiving the USDA PIV card/LincPass.

- Advise a Call Order Awardee Contractor of all formal meetings, presentations, at which their attendance is required, providing at least 3 calendar days advance notice whenever possible.

## Identification of Contractor Employees

All contractor personnel attending meetings, answering Government telephones, and working in other situations where their contractor status is not obvious to third parties are required to identify themselves as such to avoid creating an impression in the minds of members of the public that they are Government officials.  They must also ensure that all documents or reports produced by contractors are suitably marked as contractor products or that contractor participation is appropriately disclosed. When performing work outlined in this PWS while in USDA facilities or RDs sites, Contractor employees are required to wear a federal government-issued personal identification card.

  - Non-Disclosure and Confidentiality

The work to be performed under this acquisition and the data released to the Contractor’s personnel shall be treated as sensitive and confidential in nature and is not to be discussed with or released to anyone except USDA employees assigned to work with the contractor and other contractor personnel working on this acquisition. The Contractor is responsible for requiring all its employees working under this acquisition, who have access to privileged information, to sign the USDA Non-Disclosure Agreement, provided as an attachment to the solicitation and contract. USDA, as it deems appropriate, may require additional certifications be completed by the contractor at any time during acquisition performance.

The Contractor is required to develop and utilize procedures for custody, use/handling, reproduction, preservation, storage, safeguarding, and disposition of all documents and information of this nature so that there is no unauthorized disclosure of such documents and information throughout the course of performance. The Contractor shall be responsible for the security of all project documents provided to them for work under this acquisition. It is essential that this information be properly handled, stored, and protected from the risk and magnitude of loss or harm that could result from inadvertent or deliberate disclosure, alteration or destruction. The Contractor shall protect and not disclose any PII.

Contractor-generated preliminary and final deliverables, all associated working papers, and other material RD deems relevant in the performance of this acquisition are the property of the U.S. Government and must be submitted to the CO by the conclusion of this acquisition and shall not be reproduced or retained by the Contractor. The Contractor shall not release any information without the written consent of the CO.

When no longer required, this information, data, or equipment shall be returned to Government control; destroyed; or held until otherwise directed by the CO. Items returned to the Government shall be hand carried or emailed to the CO or other designee. The Contractor shall destroy unneeded items by burning, shredding or any other method that precludes the reconstruction of the material.

The Contractor shall immediately notify the appropriate CO upon discovery of any inadvertent or unauthorized disclosures of information, data, documentary materials, records or equipment.

Training. All Contractor employees assigned to this acquisition who create, work with or otherwise handle records are required to take USDA-provided records management training. The Contractor is responsible for confirming training has been completed according to agency policies, including initial training and any annual or refresher training. To the extent an agency requires contractors to complete records management training, the agency will provide the training to the contractor.

Proprietary Information

If performance of any work under the BPA causes the Contractor to gain access to proprietary or confidential information of other firms/contractors, the Contractor is required to immediately execute Technology Exchange Agreements/Non-Disclosure Agreements with those firms/contractors, in order to protect the information from unauthorized use. The Contractor is required to refrain from using any such information for any purposes other than for which it was furnished. The Contractor must immediately provide the Call Order CO with a copy of any such agreements with original signatures affixed.

## HSPD-12 Credentials

Contractor personnel must complete necessary requirements to obtain HSPD‐12 credentials immediately upon beginning work on the contract. Failure to obtain HSPD‐12 credentials is grounds for removal/suspension of contractor personnel from the contract.

https://www.dhs.gov/homeland-security-presidential-directive-12

Project specific Call orders will define any associated requirements for security clearances or public trust suitability in accordance with Homeland Security Presidential Directive 12 (HSPD-12) and the Federal Information Processing Standards Publication (FIPS PUB 201-1) Personal Identity Verification (PIV) of Federal Employees and Contractors.

A Call Order Awardee Contractor employee’s failure to submit the required information, submission of unacceptable information, or non-compliance with respective HSPD-12 security regulations will be grounds for removal of the respective Contractor employee. The Government retains the right to deny any Contactor employee access to the project for failure to obtain the proper security clearance. Further, the Government reserves the right to exclude or remove from the site or building any Contractor employee whom the Government deems incompetent, careless, insubordinate, or otherwise objectionable or whose continued employment on the work is deemed by the Government to be contrary to the public interests.

All security clearances or public trust suitability will be processed by the Government at no additional cost. However, Contractors must pay the cost associated with traveling to get the card. This usually requires two trips to the nearest credentialing station.

The Government reserves the right to close any project site or Government facility where call order work is being performed and order contractor personnel off the premises in the event of a national emergency or a shut-down.

  - Contractor Personnel Security Requirements

- Information Technology Systems Requirements:

The Contractor shall establish and implement appropriate administrative, technical, and physical safeguards to ensure the security and confidentiality of sensitive Government information, data, and/or equipment.

The Contractor shall comply with IT systems security and/or privacy specifications set forth in Rural Development and USDA directives, policy, and procedures; the Computer Security Act of 1987; OMB Circular A-130; and the Federal Information Security Management Act of 2002 (FISMA).

Pursuant to FSIS policy, the Contractor shall be responsible for assuring that each Contractor employee who requires routine unaccompanied physical access to a Federally controlled facility and/or unaccompanied access to a Federally-controlled information system, including a Rural Development- issued computer, completes Computer Security Awareness training prior to performing any work under this contract.

The Contractor is required to maintain a listing of all individuals who have completed Computer Security Awareness training and submit this listing to the COR with a copy to the Contracting Officer within ten calendar days of an individual starting work on this contract.

## Access Requirements

## Contractor Access to USDA’s Network/Systems. The Contractor shall require access to the USDA’s Network/Systems to perform work under the contract. The COR will oversee such access.

## Information Assurance

## The Contractor shall protect and not disclose any PII. The term “PII,” as defined in OMB Memorandum M-07-1616 refers to information that can be used to distinguish or trace an individual’s identity, either alone or when combined with other personal or identifying information that is linked or linkable to a specific individual. The definition of PII is not anchored to any single category of information or technology. Rather, it requires a case-by-case assessment of the specific risk that an individual can be identified. In performing this assessment, it is important for an agency to recognize that non-PII can become PII whenever additional information is made publicly available - in any medium and from any source that, when combined with other available information, could be used to identify an individual.

  - Onboarding Process

At the call order level, the Contractor shall manage the onboarding of its staff for all Contractor personnel who have not yet been onboarded at USDA. Onboarding includes steps to obtain a USDA network and email account, complete training, initiate background investigations, and gain physical and logical access, which may include elevated privileges to the necessary development and test environments for the various systems to be enhanced.

A single Contractor Onboarding point of contact (POC) shall be designated by the Contractor that tracks the onboarding status of all Contractor personnel. The Contractor Onboarding POC shall be responsible for accurate and timely submission of all required USDA onboarding paperwork to the COR. The Contractor shall be responsible for tracking the status of all its staff’s onboarding activities and report the status at the staff level during onboarding status meetings. The Contractor shall provide, to the COR, an Onboarding Status Report for any staff with outstanding onboarding requests.

Additional information regarding the Onboarding process is addressed in the attachment “PWS BACKGROUND INVESTIGATION REQUIREMENTS”.

Call Order Deliverable for each awarded Call Order:

A. Onboarding Status Report – due weekly.

This report is to include all relevant details of the onboarding process, including but not limited to:

- All outstanding onboarding requests that need to be reviewed by the COR.

- Contractor personnel who began the onboarding process in the last 7 days.

- Report of Contractor personnel who completed the onboarding process in the last 7 days.

  - Contractor Personnel Staffing and Assignments

(a) In the event that any of the key personnel named in the Contractor’s quotation, as accepted by the Government at award, are unable to perform because of death, illness, resignation from the Contractor’s employ, dissolution of agreement, or other reasons, the Contractor shall submit within 24 hours to the CO/COR, detailed written explanations of the circumstances necessitating the proposed substitutions, complete resumes for the proposed substitutes, and any other information that the CO/COR deems pertinent to approve the substitution. No substitution is to be made without the prior written approval of the CO/COR. No increases in pricing will be allowed when substitutions are authorized by the Government.

(b) Personnel possessing unique technical specialties may be required for certain services related to the acquisition tasks. Such personnel shall have qualifications as required by the applicable tasks and approved by the CO/COR, which are appropriate to the nature of the services that will be provided.

(c) The CO will have the right to effect removals of any Contractor employees working under the awarded acquisition, if those employees are deemed not to possess the proper level of competence or abilities, or otherwise found to be unsuitable for work required. In such cases, the Contractor must promptly submit the names and any other information pertinent to approvals of substitutions if requested.

(d) Failure or delays by the Contractor in providing qualified personnel who meet the stated requirements of this acquisition, may be deemed sufficient reason by the COR to recommend termination for cause to the CO.

The Contractor shall provide the CO with a primary and alternate administrative point of contact (POC) after award. One of these points of contact must be a Contract Executive. The Contractor shall notify USDA RD of any changes in contact information as expeditiously as possible.

  - Compliance with IT Security Policies:

- Information systems and system services provided to USDA by the Contractor must comply with the current USDA/ IT security and privacy policies, specifically the 3500 – 3599 Cyber Security Department regulations - https://www.ocio.usda.gov/policy-directives-records-forms/directives-categories.

- Contractors are also required to comply with current Federal regulations and guidance found in the:

  - Federal Information Security Modernization act of 2014 (FISMA);

  - Privacy Act of 1974; E-Government Act of 2002, Section 208;

  - National Institute of Standards and Technology (NIST) Federal Information Processing Standards (FIPS)

  - 800-Series Special Publications (SP), specifically 800-40, Guide to Enterprise Patch Management Technologies;

  - Office of Management and Budget (OMB) memoranda;

  - USDA Information Security Program policies,

  - and other relevant Federal laws and regulations with which USDA must comply.

- USDA departmental regulation DR 3575-002, System and Information Integrity (08/16/18), mandates that information technology development projects follow the Agency’s accepted System Development Lifecycle (SDLC). All projects with congressional visibility can expect to be audited for compliance. Other projects may be audited at Agency discretion. Audits may occur at any time.

- Contractors are required to protect information regarding security issues and associated documentation to limit the likelihood that vulnerabilities in operational software are exposed. If new vulnerabilities are identified after the acceptance of COTS software, the Contractor must review and remediate the vulnerabilities and then present the results for Government approval within the timeframes documented in USDA IT security policies.

  - Special Considerations

Contractor Collaboration: At the CO’s direction, the Contractor may be required to work in conjunction with other vendors.  In addition, the Contractor may be required to meet and work with said other vendors regularly. However, it is expected that vendor collaboration working meetings would not be more frequent than twice a week at a duration of not more than 3 hours per meeting. These meetings may be obligatory to address project issues/concerns/improvements, etc. Collaboration working meetings are in addition to the meetings listed in the deliverables table.

At the CO’s direction, the Contractor may be required to provide PMO ad hoc status reports in addition to any status reports in the deliverable table.

This authority shall not be delegated to any COR.

Meetings: Please be advised that most acquisition meetings are held in Microsoft TEAMS. Meetings may be recorded for the contract file. The COR or CO is to set up meetings in TEAMS to facilitate meeting transcripts.

  - Organizational Conflict of Interest (OCI)

## Contractor and subcontractor personnel performing work under this acquisition may receive, have access to proprietary or information (e.g., cost/pricing, specifications, work statements, etc.) or perform services which may create a current or subsequent OCI as defined in FAR Subpart 9.5. The Contractor shall notify the CO immediately whenever it becomes aware that such access or participation may result in any actual or potential OCI and shall promptly submit a plan to the CO to avoid or mitigate any such OCI. The Contractor’s mitigation plan will be determined to be acceptable solely at the discretion of the CO and in the event the CO unilaterally determines that any such OCI cannot be satisfactorily avoided or mitigated, the CO may affect other remedies as he or she deems necessary, including prohibiting the Contractor from participation in subsequent contracted requirements which may be affected by the OCI.

The Contractor’s mitigation plan will be determined to be acceptable solely at the discretion of the CO and in the event the CO unilaterally determines that any such OCI cannot be satisfactorily avoided or mitigated, the CO may affect other remedies as he or she deems necessary, including prohibiting the Contractor from participation in subsequent acquisition requirements which may be affected by the OCI.

An example of preclusion of participation/bidding on a subsequent acquisition requirement may be the following scenario: Contractor One, per Contract One developed the architectural structure, strategic plan, etc. (aka PWS Tasks/Plan) for Requirement Two which will be competed in order to award Contract Two. Because of Contractor One created/wrote the PWS Tasks/Plan, Contractor One will be precluded from bidding on Requirement Two solicitation. Preclusion in this instance helps to ensure best value for the government while keeping a fair and unbiased acquisition competition environment.

  - dATA RIGHTS

## The Government has unlimited rights to all documents/material produced under this BPA and subsequent BPA call orders. All documents and materials produced under this acquisition shall be Government-owned and are the property of the Government with all rights and privileges of ownership/copyright belonging exclusively to the Government. These documents and materials may not be used or sold by the Contractor without written permission from the Contracting Officer. This right does not abrogate any other Government rights.

  - USDA Visual Identity Guidelines

All visual materials intended for release to the public, both electronic and printed, delivered in the performance of this contract, must wholly conform to the current USDA Rural Development Visual Identity Guidelines.  See attachment, “USDA Visual Identity Guidelines”.

  - Constraints or Assumptions

Contractor shall adhere to USDA Digital Strategy, US Web Design Standards, and Chief Information Officers Council (CIO.gov) policies and priorities.

## Order of Precedence

In the event of inconsistencies, between the Contractor’s proposal/quote and PWS, the required work specified in this PWS will take precedence over the Contractor’s proposal/quote.

  - Service Contract Labor Standards (SCLS) (formerly known as the Service Contract Act of 1965) applicability

Contractors are to quote based on any wage determination that may be applicable per SCLS. It is the Contractor’s responsibility to review its employee roles that may be employed during administration of the ensuing contract and/or its tasks orders in context of the SCLS for potential labor categories covered under the SCLS. This is not a labor hour contract. The contractor is to propose its own labor category mix based on the tasks included in this PWS.

Contractor awardee may want to contact its legal advisor to provide itself more information.

FAR 52.222-41 and FAR 52.222-43 are included as clauses in this acquisition that will carry over to the contract.

Wage determinations will be provided to the awardee based on the Contractor awardee’s proposed locations, as well as any updated ones as required per any exercised option.

The Contractor awardee will be responsible for ensuring that its personnel subject to the SCLS meet or exceed the corresponding minimum wages established by the Department of Labor (DoL) for the corresponding region (State/county) in which the task order is performed.

USDA will not be liable for any increased costs due to the Contractor awardee’s failure to identify SCLS categories or failure to pay minimum wages established by DoL.

  - Attachments that are incorporated into this PWS

- 508 Compliance, Internet Protocol, EVM Reporting Contract Requirements

- Background Investigation Requirements

- Baseline Security References

- Conflict-of-Interest Disclosure-Form Contractor

- Defect Management Guide - Acceptance & Defect Rubric

- Deliverables – Schedule Pricing Example

- Network Access Security Policy

- Non-disclosure agreement

- Privacy Contract Clauses

- Quality Assurance Surveillance Plans (QASP)_Samples 1 – 4

- System Privacy Baseline Process Requirements

- Software Development Lifecycle (SDLC) Process Guide

- USDA Visual Identity Guidelines

- SCOPE of Work

## General Scope - RD requires qualified contractors to assist in analyzing, solutioning, developing and implementing modern data management methods and technologies under the Data Warehouse Information Technology and Transformation (DWITT) BPA. BPA Call Orders are likely to vary in size, scope, and frequency, and may be related to data management strategies, access, modernization, and protection, as well as derivative products including meta data documentation, reports, models, and visualizations. The overarching scope of this project will provide development, modernization, and enhancement (DM&E) services that shall include, but are not be limited to:

- Focus Area 1: Future State Data Architecture & Engineering

- Focus Area 2: Future State Data Analytics and Visualization Development

- Focus Area 3: Semi-structured Data and Unstructured Data Analysis, Design and Solution Implementation

- Focus Area 4:  Future State Geospatial Development

- Focus Area 5: Business Intelligence Analysis, Design and Solutioning

- Focus Area 6: Transition Support Services

Note: RD’s Future State Vision and Future State Roadmap will be provided with any Call Orders issued under these Focus Area as necessary

### Focus Area 1: Future State Data Architecture & Engineering

RD’s data landscape includes Structured Data, Semi-Structured Data, Unstructured Data and Geospatial Data.  All of these data types must be considered in any efforts taken under this Focus Area.

Required Contractor tasks in this area may include requirements such as:

Design of FEAF-consistent conceptual and logical data models for industry-focused business segments such as loan origination, loan servicing, or loan accounting; analysis of a current state risks and mitigation recommendations;

Analysis and solution architecture recommendations for RD’s future state data management environment, RD Enterprise Data Complex (REDC), based on RD’s future state data architecture vision;

Developing and implementing strategies for implementation of REDC, associated governance, and standard non-functional requirements for inclusion in various solicitations;

Design and implementation of Master Data Management (MDM) governance;

Analysis and solution architecture recommendations for a MDM platform;

Analysis and solution architecture recommendations for EDW Platform Data Complex;

Analysis and solution architecture recommendations, for Enterprise Reference Data Management Platform

Develop architecture and framework for structured, semi-structured and unstructured data, data capture, data inclusion, augmentation of data sets that provide enhanced business insights and provide associated recommendations; and

Address any previous findings regarding inconsistent data handling practices, duplications, errors, and areas that lack technology support.

Develop enterprise data mapping that provides transparency for data lifecycle within RD's ecosystem and can be utilized in data triage, modernization, and data analytics initiatives. This entails developing high-level depictions of the end-to-end data lifecycle at the RD-enterprise level, enabling a visualization of both internal and external data interactions.

Develop a data asset inventory and catalog that allows RD sub-agencies to understand data dependencies for their mission and automate data location searches either by people or by data processes. This entails developing a live inventory of key data assets through various sources, capturing it in an agreed format and populating a data catalog with relevant metadata.

Design and solution implementation for various data outputs for consumption by RD users, other USDA Mission Areas and/or other US Government Agencies.  These outputs can take various forms such as formatted electronic reports, XML data sets, Comma Separated data sets, or other Government to Government defined structures.

### Focus Area 2: Future State Data Analytics and Visualization Development

Data analytics support focuses on facilitating, enhancing, or enabling data users to draw insights from data by providing them with both facts and tools, and/or drawing the insights for them. RD’s data landscape includes Structured Data, Semi-Structured Data, Unstructured Data and Geospatial Data.  All of these data types must be considered in any efforts taken under this Focus Area.

Required Contractor tasks in this area may include requirements such as:

Discovery and communication of meaningful patterns and trends;

Recommend, Design and/or Building simple-to-use models in which customers may select data layers to visualize on a base map in various combinations; and

Application of data science to select and combine appropriate datasets from a variety of sources to create new insights (e.g., use of crop yield data to predict mortgages that may become subject to risks).

### Focus Area 3: Semi-structured Data and Unstructured Data Analysis, Design and Solution Implementation

Required Contractor tasks in this area may include requirements such as:

Providing analytic, design and implementation support services to develop solutions for the management of unstructured and semi-structured information assets based on REDC.

Providing analytic, design, solution recommendations, and implementation for digitizing the entire document management lifecycle as RD systems and applications are modernized. At a high level, this includes:

- Capture, identifying in-scope documents that are born digital and placing them under formal management. May include the use of classification schemas (taxonomy/ontology) and metadata;

- Manage, creating and applying business rules that make up enterprise standards. May include versioning data for curation purposes, and access controls;

- Access, enabling internal and external users to continuously and reliably retrieve managed documents within access guidelines, via a federated search capability and a browse feature;

- Publish/Dissemination, ensuring the ability of document owners to proactively distribute selected documents through digital or physical means;

- Archive/Preservation, ensuring appropriate long-term preservation of digital documents in compliance with RD retention policies and NARA guidelines.

Support integration and digitization of documents for Enterprise Content Management (ECM)

### Focus Area 4: Future State Geospatial Development

Geospatial integration and capacity building are integral to the business operations and mission delivery of RD. RD plans to expand integrated geospatial capabilities into enterprise online loan application systems, as well as loan underwriting systems. The geospatial analysis and data collected by these systems enables RD to streamline the processes of determining loan eligibility, the loan approval process, and improved reporting and outreach capabilities.

Required Contractor tasks in this area may include requirements such as:

Provide analysis, design, solution recommendations and implementation for integration of various data sources for modernizing Geospatial visualizations providing insight not currently available

Support for and compatibility with RD data platforms and architecture enabling continued modernization of enterprise solutions

Design and solution implementation for various data outputs for consumption by RD users, other USDA Mission Areas and/or other US Government Agencies.  These outputs can take various forms such as formatted electronic reports, XML data sets, Comma Separated data sets, or other Government to Government defined structures.

Prepare documentation for all solutions implemented under this Focus Area

### Focus Area 5: Business Intelligence Analysis, Design and Solutioning

The intersection of computer science and data science produces a broad scope of objectives for which efforts could be tasked. Examples of required Contractor tasks that may be required include:

Plan for and oversee the deployment of data to the data warehouse from previously non-integrated source systems;

Develop business intelligence dashboards and associated technical guidance

Develop policies and procedures around the collection, use, and preservation of data; or

Provide coordination and support for data stewards including writing procedures and/or training materials on data management, governance, and curation.

Support Data Science and/or Business Intelligence future needs

### Focus Area 6: Transition Support Services

Contractors may be called upon to participate in transitioning the work to or from another Contractor, for previous work performed in RD and within the scope of this BPA. Working with government representatives and the incoming or outgoing contractor team, contractors shall plan and execute an orderly transition with transparent transfer of documentation and knowledge.

For Call order transition-in situations, the incoming contractor will be expected to be fully onboarded, ramped up, and familiar with work baselines, products and status within 30 days of a Contractor’s suitability entry on duty (EOD) date. A transition-in plan will be required within 10 business days after Call order period of performance begins. The transition-in plan can later be updated and refined as part of a project plan package including a proposed integrated master schedule (IMS).

In Call order transition-out situations, the outgoing contractor will be expected to provide a thorough transition-out plan no later than 45 calendar days prior to the end of the Call order period of performance. The outgoing contractor will freeze the work baseline and conduct a joint audit of work status and accomplishments with the Government 30 calendar days prior to the end of the period of performance, unless a different timeframe is discussed and approved by the Call Order COR.

## Technical Landscape (current)

Contractor Teams shall be proficient in the following languages and tools. As technology evolves, so must the technical expertise and the tools used by the team. It’s expected the teams will evolve as technology evolves throughout the period of performance of the BPA. The table below provides the primary tools (not all inclusive) that are provided by RD and are used to support the portfolio of applications. The description of each application further identifies the tools used to allow the Contractor to identify the skillsets required to support the portfolio. The Contractor shall not use any components, subcomponents, software, tools, or containers unless listed in the table below or approved by the Call Order COR in writing.

There is a possibility the tools could be replaced with a similar or improved capability throughout the life of the BPA.  As directed by the COR, the Contractor will change to and adopt use of new tools as the technical landscape evolves. USDA has established a department-wide data and analytics platform, the Enterprise Data Analytics Platform and Toolset (EDAPT), that provides a standardized, centrally available set of tools and connected data sources to enable analytics from descriptive to advanced predictive and natural language processing. EDAPT, other USDA shared-services, and resources available through  https://resources.data.gov/, as they evolve and mature, should be considered for use in all solutions.

| NAME |  | MANUFACTURER | FUNCTION |
| --- | --- | --- | --- |
| MuleSoft Anypoint |  | MuleSoft | Integration Layer |
| Salesforce DX |  | Salesforce | Continuous integration continuous delivery |
| Salesforce GovCloud |  | Salesforce | User Experience and User Interface layer |
| BitBucket Data Center |  | Atlassian | Source code version control repository |
| Jenkins |  | Atlassian / Open Source | Automate build, test and deploy used for continuous delivery |
| AIOTest |  | Atlassain plug in | QA test management |
| GitHub |  | TechTrend DSO | Source code version control repository |
| SonarLint |  | SonarQube | Linting |
| Jira Data Center |  | Atlassian | Project and issue tracking |
| BigPicture |  | Atlassian plug in | SAFe Agile Methodology |  |
| SonarQube |  | SonarQube | Code scanning and quality analysis |
| WebInspect |  | WebInpsect | DAST scanner |
| ANDI |  | ANDI | 508 test suite |
| Pa11y |  | Pa11y | 508 test suite |
| Confluence Data Center |  | Atlassian | Document and collaboration |
| Checkmarx |  | Checkmarx | Application static and dynamic application security scanning |
| Visual Studio Code |  | Microsoft | Integrated Development Environment |
| JBoss Developer Studio |  | IBM | IDE for JAVA development |
| Java EE 1.8 | Oracle |  | GLS applications |  |
| ARCGis | Esri |  | Geospatial data collection, data storage, analysis, and reporting. |  |

There are approximately 150 systems, applications, and interfaces in the scope of this BPA.

| NAME | MANUFACTURER | FUNCTION |
| --- | --- | --- |
| Address Verification Web Service |  | A webservice used to verify the address of an individual or entity |
| Informatica | Informatica | Extract, Transform, and Load (ETL) Tool |
| TDW | Oracle | Tabular Data Warehouse |
| CXO Data Lake | Apache | Data Lake |
| EDAPT | Cloudera | USDA enterprise wide data and analytics platform |
| Efiche | The Computer Solution Group | Mainframe report data viewer |
| Guaranteed Underwriting System (GUS2) |  | Data Source. Underwriting System for SFHG Loans. UI is currently being re-written using Salesforce but the GUS Unix DB2 data will still be the system of record. |
| Reconnect |  | One of the essential goals of the ReConnect Program is to expand broadband service to rural areas without sufficient broadband access, defined as 10 megabits per second (Mbps) downstream and 1 Mbps upstream. |
| RD Apply |  | Loan and Grant Application Data Source for Telecom, Electric, WEP. |
| PLAS |  | Loan and Grant Obligation, Servicing, and Closing Data Source |
| Multi-Family Information System (MFIS) |  | RHS-Multi Family Housing Direct Loan and Grant Servicing Data Source. MFIS is more detailed on the tenant/rental assistance agreement level. |
| MFHD |  | RHS-Multi Family Housing Direct Loan and Grant Servicing Data Source. |
| Automated Multi-Housing Accounting System (AMAS) |  | Loan and Grant Application, Obligation, Servicing, and Closing Data Source. AMAS is the main accounting system for MFHD Projects. It also has pre-app, project/borrower info and all applications to process different loan activity. It also contains General Ledger data. |
| PFCS |  | Appropriations, Allocations, Allotments, Obligations, Disbursements Data Source |
| Guaranteed Electric |  | Loan Servicing Data Source. DACIO manually tracks these 14 loans in Excel. |
| Commercial Loan Servicing System (CLSS) |  | RUS Loan and Grant Obligation, Servicing, and Closing Data Source. System used to obligate and disburse direct loans/grants for these programs. Applications for these programs are stored in other systems (Rd Apply, GLS, CPAP). |
| Dedicated Loan Origination and Servicing (DLOS) |  | RHS-Single Family Housing Direct Loan and Grant Application, Obligation, Servicing, and Closing Data Source. Manage all aspects of the SFHD loan program and some WEP Grants. |
| Guaranteed Loan System (GLS) |  | BP, MFHG, WWG, PAYREC, SFHG Loan Application, Obligation, Servicing, and Closing Data Source. System to manage all guaranteed loan programs from application to obligation to loan closing to servicing. GLS also is used to manage Producer Payment Grants and BP direct loans/grants. WWG application, underwriting, project, and facility info is in CPAP. There is no automatic feed between GLS and CPAP. Users enter pre-obligation data in CPAP and then go into GLS to enter obligation and closing data. We have reports that run and we work with CPAP user to make sure CPAP has the obligation data updated in CPAP for each WWG Loan. BP Direct loans/grants are also in PLAS or CLSS. The facility, project, and application data is in GLS and they obligation in PLAS or CLSS. |
| CPAP |  | CF and WEP Loan and Grant Application, Obligation, Servicing, and Closing Data Source. Some obligate in CLSS and others still obligate and disburse in PLAS. Electric applications are in CPAP but not in DW. These are manually maintained by GFRs (General Field Reps) and was only created in CPAP for their use, so they didn't have to track the data on spreadsheets. CPAP does have a syn with CLSS for pull in new electric loans/grants and to update obligation data for these. WWG applications, underwriting, facility and project data are in CPAP. |
| Guaranteed Servicing (GS) Workflow |  | SFHG Workflow Data Source. Internal workflow application primarily used by CSC to track workflow of tasks processed for loans. |
| Geospatial Datawarehouse Census (GDW Census) |  | GEO LOC Congressional District Data, Disaster Data, and Zip Code Data Sources. Systematic method of recording and collecting information about the economy and people living in the US, specifically for the GDW. |
| Rural Utility Service Data Collection System (RUS DCS) |  | TRUSDCS Borrower Financials Data Source. Borrowers upload year-end financial and operating reports. This database holds income statements, cash statements, form 7, 12, and 479 data from borrowers. |
| Master Reference Tables (MRT) |  | Business Registration Information Data Source. A table that contains values or schemas that are referred to by applications, systems, processes, and records. |
| Mainframe FOCUS |  | Reporting Tool |
| Oracle SQR |  | Reporting Tool |
| Tableau |  | Reporting Tool |
| Hyperion IR |  | Reporting Tool |
| BI Publisher |  | Reporting Tool |
| OBIEE |  | Reporting Tool |
| Smartview |  | Reporting Tool |
| WebFOCUS |  | Reporting Tool |
| Easytrieve Mainframe |  | Reporting Tool |
| COBOL Mainframe |  | Reporting Tool |
| Tableau Cloud Services |  | Reporting Tool |
| Essbase |  | Data Mart |
| SQL Server | Microsoft | Storage of information associated with eFICHE |
| GUS |  | Data Mart |
| RD Apply |  | Data Mart |
| Program Loan Accounting System (PLAS) |  | Data Mart. Official System of record is PLAS for these programs that obligate in PLAS. GLS also has these BP direct loans/grants. CPAP also has the CF and WEP Direct loans/grants that obligate in PLAS. The small group of MFH and SFH direct grants that are in PLAS are not in any other source system. |
| MFHD |  | Data Mart |
| Program Funds Control System (PFCS) |  | Data Mart. System used to allocate, obligate, and disburse funds. All programs use this to check funding for obligations. All programs use this to check funds for disbursements except for PLAS disbursements are not in here yet. |
| RUS |  | Data Mart |
| SFHD |  | Data Mart |
| CF |  | Data Mart |
| WEP |  | Data Mart |
| BP |  | Data Mart |
| MFHG |  | Data Mart |
| WWG |  | Data Mart |
| PAYREC |  | Data Mart |
| SFHG |  | Data Mart |
| GEO LOC |  | Data Mart |
| TRUSDCS |  | Data Mart |
| Broadband Search Application/Broadband Application Information Log (BSA/BAIL) |  | BSA helps public users get information on broadband companies serving different rural communities across the nation and provides a snapshot of broadband loan status across the country to RD executives and Congress. ​BAIL allows RD Broadband Division staff members to track loan applications from companies for the construction, improvement, and acquisition of facilities and equipment to provide broadband services to eligible rural communities. |
| Eligibility Website |  | USDA website used to evaluate that a potential applicant would be eligible for program assistance. In order to the eligible for many USDA loans, household income must meet certain guidelines. Also, the home to be purchased must be located in an eligible rural area as defined by USDA. |

The Contractor shall support government QA test management with correct use of Jira testing plugins (AIOTest).

The Contractor shall provide support to ensure that tests are tracked via Jira, and traceability from any test to appropriate User Story, bug, or other Jira issue is complete and correct.

The Contractor shall provide support to transition any tests written in Excel or other file formats to a Jira test plugin or other applicable tool within RD’s IT Tool Chain.

The Contractor shall collaborate and coordinate with Product Owners to obtain a sprint signoff with zero defects (Functional testing) in an approved environment for all functions developed/modified in current sprint by providing login credentials for appropriate user roles, test scripts and expected test results.

The Contractor shall collaborate and coordinate with QA team to obtain a sprint signoff with zero defects (Functional testing + 508 testing) in an approved environment by QA team for all functions developed / modified in the current sprint by providing login credentials for appropriate user roles, test scripts and expected test results.

## BPA Deliverables/Schedule Chart (Call Orders may include additional deliverables)

| Deliverable/ Item Title | Description | Frequency | Reference | Submit To | Due By |
| --- | --- | --- | --- | --- | --- |
| Onboarding Status Report | This report is to include all relevant details of the onboarding process, including but not limited to: 1. All outstanding onboarding requests that need to be reviewed by the COR. 2. Contractor personnel who began the onboarding process in the last 7 days. 3. Report of Contractor personnel who completed the onboarding process in the last 7 days. | Weekly | Ref. PWS Background Investigation Requirements | Via email to COR | Coordinate with COR to determine the most appropriate day of the week |
| Weekly Status Reports | Weekly status report documenting tasks and issues identified during the week. | Once per week | Ref. PWS, Scope | Via email to COR | Friday, close of business (from time of award until finalized) |
| BPA Monthly Status Report | Monthly report documenting Call orders issued | Once per month | Ref. PWS | Via email to COR | The 5th day of each month after a BPA Call order after POP begins |
| Quality Assurance Surveillance Plan (QASP) | This QASP is pursuant to the requirements listed in the PWS. This plan sets forth the procedures and guidelines that the USDA, will use in ensuring the required performance standards or services levels are achieved by the contractor. | One time (or updated as needed) | Ref. PWS, See attached USDA QASP Samples 1-4 | Via email to COR | Draft upon Call Order quote. Finalize as within 14 days after Order POP begins. |
| Quality Control Plan (QCP) | The contractor shall establish and maintain a complete Quality Control Plan (QCP) as identified in the BPA and subsequent call orders as a required deliverable. Quality Management shall be utilized to ensure the services are performed in accordance with the BPA and commonly accepted commercial practices. | One time (or updated as needed) |  | Via email to COR | Draft upon Call Order quote. Finalize as within 14 days after Order POP begins. The QCP shall include a Performance Requirements Summary (PRS) such as the sample PRS shown in the following table. The PRS shall reflect the quality approach (using the headings shown in the table below) of the contractor as it applies to the key areas of the call order. |

## Contractors Experience and Personnel

The Contractor shall provide agile teams to support USDA RD Technology Office by completing solution backlog items (user stories). A user story represents any unit of measurable work that provides value to USDA RD and will serve as a deliverable or part of deliverable.

These teams shall ensure complete transparency and are responsible for logging all activities in JIRA and shall be kept current within one business day. Unless approved by the COR in writing, teams shall adhere to Scrum best practices and perform all Scrum Events and Artifacts in accordance with the RD SDLC.

In collaboration with the USDA RD Product Owner, the team shall provide stories with the requisite information to complete the work. No story can be started by a team until approved by the Product Owner and contain acceptance criteria and a definition of done. Story acceptance and approval occurs at the sprint review event and shall be documented in JIRA. At the sprint review the delivered user stories shall be compared against the definition of done and acceptance criteria defined at sprint planning to determine the quality of the deliverable (story). For a story to be accepted, it shall meet all requirements defined in the sprint definition of done and acceptance criteria. If a story fails, the definition of done and/or acceptance criteria it will be rejected. Please see the attachment titled Defect Management Guide - Acceptance & Defect Rubric for additional information and guidance.

### Agile Team Structures and Skillsets

The contractor shall provide qualified personnel with relevant experience and domain knowledge in line with this task's performance work statement, in terms of necessary skills at the requisite level of knowledge and experience. Broadly, a team assigned to build the desired product is expected to have experience with:

Building And Testing Web-Based or Mobile Applications

508 Compliance (development and testing)

User-Centric Design Practices

Usability Testing

User Experience Design

Visual Design

Specific Code Languages

Cloud Deployment

Open-Source Login / Authentication Services

Agile Methodologies such as SCRUM, Kanban, Scaled Agile Framework (SAFe)

Software Engineering Principles

Residential and Commercial Mortgage Loan Origination and Servicing Life Cycle

A team will generally perform the following tasks:

Provide the full range of solution/Software Development Lifecycle activities to include requirements, analysis, design, development, test, security, and

Coordinate all activities (analysis, design, development, testing and deployment) required to complete each story as defined in the Acceptance Criteria and Definition of

Work with the USDA RD Product Owner to decompose each story down to the level that is achievable within a sprint (i.e., generally requiring less than 10 business days to complete) and identify the acceptance criteria for each story and define the sprint definition of

Identify all tasks required to successfully complete each story.

Show traceability and dependencies between requirements (Epics, Themes, Stories, and Tasks) and solutions.

Work with the Product Owner and ITPM to tailor materials used as part of sprint planning, sprint demonstrations, and end of sprint summaries to the discussion and the audience.

Ensure their skillsets continue to evolve with technology.

## BPA Contract Line-Item Number (CLIN) Structure

| BASE Period CLIN | DESCRIPTION |
| --- | --- |
| POP: 12 Months/ one year |  |
| 1001 | Focus Area 1: Future State Data Architecture & Engineering |
| 1002 | Focus Area 2: Future State Data Analytics and Visualization Development |
| 1003 | Focus Area 3: Semi-structured Data and Unstructured Data Analysis, Design and Solution Implementation |
| 1004 | Focus Area 4: Future State Geospatial Development |
| 1005 | Focus Area 5: Business Intelligence Analysis, Design and Solutioning |
| 1006 | Focus Area 6: Transition Support Services |
|  | TOTAL |
| Option Period One CLIN | DESCRIPTION |
| POP: 12 Months/ one year |  |
| 1001 | Focus Area 1: Future State Data Architecture & Engineering |
| 1002 | Focus Area 2: Future State Data Analytics and Visualization Development |
| 1003 | Focus Area 3: Semi-structured Data and Unstructured Data Analysis, Design and Solution Implementation |
| 1004 | Focus Area 4: Future State Geospatial Development |
| 1005 | Focus Area 5: Business Intelligence Analysis, Design and Solutioning |
| 1006 | Focus Area 6: Transition Support Services |
|  | TOTAL |
| Option Period Two CLIN | DESCRIPTION |
| POP: 12 Months/ one year |  |
| 2001 | Focus Area 1: Future State Data Architecture & Engineering |
| 2002 | Focus Area 2: Future State Data Analytics and Visualization Development |
| 2003 | Focus Area 3: Semi-structured Data and Unstructured Data Analysis, Design and Solution Implementation |
| 2004 | Focus Area 4: Future State Geospatial Development |
| 2005 | Focus Area 5: Business Intelligence Analysis, Design and Solutioning |
| 2006 | Focus Area 6: Transition Support Services |
|  | TOTAL |
| Option Period Three CLIN | DESCRIPTION |
| POP: 12 Months/ one year |  |
| 3001 | Focus Area 1: Future State Data Architecture & Engineering |
| 3002 | Focus Area 2: Future State Data Analytics and Visualization Development |
| 3003 | Focus Area 3: Semi-structured Data and Unstructured Data Analysis, Design and Solution Implementation |
| 3004 | Focus Area 4: Future State Geospatial Development |
| 3005 | Focus Area 5: Business Intelligence Analysis, Design and Solutioning |
| 3006 | Focus Area 6: Transition Support Services |
|  | TOTAL |
| Option Period Four CLIN | DESCRIPTION |
| POP: 12 Months/ one year |  |
| 4001 | Focus Area 1: Future State Data Architecture & Engineering |
| 4002 | Focus Area 2: Future State Data Analytics and Visualization Development |
| 4003 | Focus Area 3: Semi-structured Data and Unstructured Data Analysis, Design and Solution Implementation |
| 4004 | Focus Area 4: Future State Geospatial Development |
| 4005 | Focus Area 5: Business Intelligence Analysis, Design and Solutioning |
| 4006 | Focus Area 6: Transition Support Services |

- PAYMENT AND INVOICING:

- Evaluation Method for Periodic Payment

This acquisition will allow for monthly invoicing on work that has been completed and accepted.

The USDA Program office and COR will evaluate the Contractor’s performance on this requirement on the basis of:

- Meeting the definition of done for each story, sprint, and release to accept the work:

    - Delivering stories, sprints, and/or releases that consistently meet the definition of done.

- Work estimation:

    - Making consistently accurate estimates of capacity (i.e., hours, story points, etc.) and actual capacity used.

The USDA Program office and COR will evaluate the Contractor’s performance at the Call order level on the basis of:

- Evaluation of deliverable listed

  - The Contractor shall ensure proper control and coordination of all deliverables to ensure they are on time. Unless otherwise stated, the Government will review deliverables and notify the Contractor of acceptance or non-acceptance within ten (10) business days. Representatives of the Contractor shall meet with the COR and other members of the Government as necessary to review status of deliverables.

- Invoicing and Payment

The Contractor shall submit the original of the invoice to the COR as well as submit via the Invoice Processing Platform (IPP) at www.ipp.gov. To constitute a proper invoice, the invoice must include the following information and/or attached documentation:

• Name and Remittance address of Contractor

• Vendor Identification Number

• Invoice Date

• Contract or Task Order Number

• Amount to be paid by CLIN

• Travel/ODC’s billed, extension thereto, if relevant

• Total amount to be paid

• Cumulative amount billed to date

• The Contractor shall submit any other information or documentation required by other provisions of the Contract such as reports, copies of travel vouchers, hotel, and meal receipts, supporting paid invoices, receiving/acceptance reports, etc., or required to support the invoice request. The original receipts shall be maintained by the Contractor and made available to Government auditors upon request.

Payment by the Government will be made via electronic funds transfer typically before 30 days.

V. ADDITIONAL INFORMATION

## Quality Assurance Surveillance Plan (QASP)

The QASP is used in performance-based acquisitions and will be used for each call order. The QASP describes measurable performance standards and methods used by the government to provide surveillance and oversight of the contractor’s quality controls efforts to ensure timely, effective, and delivery results as specified in the PWS.

The contractor shall establish and maintain a complete Quality Control Plan (QCP) as identified in the BPA and subsequent call orders as a required deliverable. Quality Management shall be utilized to ensure the services are performed in accordance with the BPA and commonly accepted commercial practices. The contractor shall develop and implement procedures to identify, prevent and ensure non-recurrence of defective services. The government reserves the right to perform inspections on services provided to the extent deemed necessary to protect the government’s interests. The contractor must control the quality of the services and deliverables provided in support of this BPA and subsequent call orders and maintain substantiating evidence that services conform to BPA and call order quality requirements and furnish such information to the government if requested. The QCP shall include a Performance Requirements Summary (PRS) such as the sample PRS shown in the following table. The PRS shall reflect the quality approach (using the headings shown in the table below) of the contractor as it applies to the key areas of the call order.

The following PRS is a sample format for the contractor only. The Contractor shall propose a PRS (using the headings shown in the sample) as part of the QCP in response to each call order to be finalized 10 days after the call order kick-off meeting reflecting the key areas of support identified in the call order and the QCP proposed by the contractor.

The mutually agreed upon PRS shall be incorporated into the QASP template to be finalized within 10 days of each call order kick-off.

Performance is continuously monitored to demonstrate the activity/project/task/focus area is meeting the needs of RD, delivering expected value, and/or being modernized and replaced consistent with the USDA's Strategic Plan, Investment portfolio, enterprise architecture, risk management framework, acquisition strategy, and human capital plan. Measures used for monitoring performance should be as “outcome” based as possible rather than “output” based and should help benchmark performance and trigger considerations of how the activity/project/task/focus area's objectives could be better met, how cost/price could be reduced, and whether the organization should continue performing a particular function.

## Project Management Requirements

Due to the USDA RD , Federal, and industry standard guidelines and governance that must be followed, specific methodologies play a major role in the execution strategy of this project. The sections below detail the methodologies the government expects the Contractor to follow and implement throughout the lifecycle of this contract.

The Government expects the Contractor to use an Agile development methodology based on principals identified in one of the following Agile Methodologies: SCRUM, Kanban, and Scaled Agile Framework (SAFe). The Government expects the Contractor to perform all ceremonies associated with a specific Agile Methodology. The Government expects the contractor to plan and execute solution delivery. The contractor shall use DevOps or Develops methodologies as part of their development, test, and deployment strategies.

The following characteristics are expected:

A combination of collaboration, functioning software (code), and a demonstration of the work completed as the primary measure of progress.

Continuous attention to technical excellence, continuous learning, and good design.

Delivery of functional capabilities (software) at pre-defined iterations and intervals within a phase of work or program increment.

Active partnership with the Government team including and not limited to the Technology Office, Innovation Center Office, various program areas, Procurement/Contracting, and other personnel, including other vendors.

Cooperation to co-create the best possible solution and outcome within time and budget constraints; and

A continuous reflection on how to become more effective.

## Scrum of Scrums

Scrum of Scrums refers to a scaled Agile technique that offers a channel of communication and coordination between project teams. This method also delivers a means to better deliver complex software solutions. For this contract the Government expects the Contractor to participate in SoS ceremonies as directed by the COR to ensure coordination with other ongoing efforts.

## Sprints/Iterations

The Government prefers sprints/iterations to be 3 weeks in duration and that these start on a Wednesday and end 3 weeks later on a Tuesday. The COR and the Contractor will agree to sprint/iteration durations different than 3 weeks in duration.

Every 3 weeks the Contractor will produce traditional Sprint metrics for stakeholder to review. These metrics will be summarized and presented in an End of Sprint Report. These reports serve as a status report to RDTO and SFHD stakeholders and differ from the weekly status reports described in the Project Management section of this PWS. It is acceptable to combine the Weekly Status and End of Sprint reports in the deliverable if all information is provided to the government. Metrics to be collected and presented during each sprint include but are not limited to:

Burndown chart

Burnup chart

Velocity

Defects

PRS Example Table:

| Performance Requirement | Performance Standard | Method of Measurement | Acceptable Quality Level (AQL) | Method of Surveillance |
| --- | --- | --- | --- | --- |
| Customer Satisfaction (Process Results) | How well the goods or services meet the customer processes they were designed to deliver. | - Process execution (e.g., efficiency, correctness, completeness, timing); - Product or service delivery (e.g., quality, timeliness, coverage, availability, satisfaction); - Technology functionality or usability (e.g., end-user satisfaction) | 85% Satisfactory | 100% Inspection or Customer feedback |
| Strategic and Business Results | How well the goods or services contributes to the organization’s achievement of strategic goals, fulfillment of its mission, and/or meeting service level agreements with its customers. | - Business process improvements or advances that support RD priority goals and measures; and - Actions, time, or burden reduction in activities for either Federal users or American taxpayers using the tools. | 85% Satisfactory | 100% Inspection or Customer feedback |
| Financial Performance | Comparison of current performance with a pre-established cost/price baseline. | - Cost/price control (e.g., costs/prices remaining within the specified constraints) - Cost/price reasonableness (e.g., with respect to the cost/price of similar benchmarks). - Cost/price efficiency (e.g., cost/price per unit – transaction, user, and query; especially units of business interest). | 85% Satisfactory | 100% Inspection or Customer feedback |
| Schedule Management | All work is completed on agreed upon time per call order requirements | - Establish temporal milestones for deliverables in the project plan and compare with actual performance | 85% Satisfactory | 100% Inspection or Customer feedback |
| Deliverable Quality | Deliverables are provided without spelling or other errors | - Review of Deliverables | 85% Satisfactory | 100% Inspection or Customer feedback |
| Task Progress Status Reporting Accuracy | Task Progress status reports provides current and valid information | - Review of Task Progress Reports | 85% Satisfactory | 100% Inspection or Customer feedback |

Satisfactory - Performance meets contractual requirements. The contractual performance of the

element or sub-element contains some minor problems for which corrective actions taken by the

contractor appear or were satisfactory.

VI. SPECIAL CONSIDERATIONS/REQUIREMENT

  - Miscellaneous Services and Support Items

The Government may require the Contractor to either perform Miscellaneous Services and/or Miscellaneous Items in support of services being performed through call orders. Contractors for which a BPA Call order is established will be expected to make all services and supplies/contractor support items contained in their Schedule contract award available at the same general discount contained in the BPA. This includes services/items not evaluated on sample tasks, if any, during the evaluation process.

  - Special Considerations:

Contractor Collaboration: At the CO’s direction, the Contractor may be required to work in conjunction with other vendors, to provide PMO weekly status reports and meet regularly with said vendors.